SESSION HANDOFF

Source: SESSION_HANDOFF.md

# Session handoff - 1 October 2026

## Current version

V1.6 is the working folder: C:\xampp\htdocs\CP2_V1.6.

Stages 1-6 are closed. V1.5 added classification, assignment, and charts. V1.6 scores tickets on submit (Tables 4-7), reports resolved tickets by category, and My Profile matches the paper cards.

## Read this first

docs/VERSION_PROGRESS.md - shipped features by version, plus what is partial or not in the system.

## Still open

Luna calls fall back to keyword rules when API credits are exhausted (kw-quota).

Email and SMS switches are saved and not sent.

No admin audit log, no real satisfaction rating, no load test, no accuracy study.

Stage 9 (deployment and defense) has not started.

## Run

XAMPP Apache + MySQL

C:\xampp\htdocs\CP2_V1.6\ai\start_classifier.bat

http://localhost/CP2_V1.6/pages/login_signup.php